## Slide 1: Scrum-agile
Justin Starr
Department of STEM
Southern New Hampshire University
CS 250 – Software Development Lifecycle
Professor Joseph Martinez

## Slide 2: Presentation Agenda
Scrum-agile team roles (Product Owner, Scrum Master, Tester, and Developer) and their importance
How various phases of SDLC work in an agile approach
How a waterfall approach would have been different than using agile
Factors to consider for choosing a waterfall or agile approach

## Slide 3: Scrum-agile team roles: The Product Owner and their importance
The importance of the Product Owner is to not only have a clear vision for the product but in essence to provide the maximum return on investment which a development team represents. Their responsibilities include:
Holding the product vision
Representing the interests of the business and customers
Owns the product backlog and directs the team toward higher-value work
Establishing and prioritizing all items in the product backlog
Creates acceptance criteria for the backlog items based on their strong vision of the product
Makes themselves available to the entire scrum team to answer their questions.
(Sims & Johnson, 2007-2023, Product Owner).

## Slide 4: Scrum-agile team roles: Scrum Master
They are primarily concerned with helping the team achieve high levels of cohesiveness, self-organization, and performance.
They teach team members how to learn and apply agile practices so that the team can be continually evolving.
Is available to help remove barriers that obstruct the team’s ability to accomplish goals/tasks.
Facilitate daily scrum meetings, lead sprint planning, and are responsible for conducting sprint retrospectives.
Scrum-agile
2/19/2023
5
The Scrum Master is ultimately a scrum expert who facilitates and coaches scrum team members.
(Sims & Johnson, 2007-2023, Scrum Master).

## Slide 5: Scrum-agile team roles: Tester
They are responsible for creating test cases on a pass/fail bases, which helps the scrum team measure their progress towards a sprint’s defined “done” state.
They work alongside other developers to analyze elements of software and help plan the various stages of development.
(Wasilewski, 2023, The role of a tester in a Scrum team).

## Slide 6: Scrum-agile team roles: Developer
Developers on a scrum team work to provide increments of a “done” product at the end of each sprint.
They are self-organizing and determine how to take items from the product backlog and turn them into viable working solutions.
Developers create the sprint increments; however, they ensure that the increment is reasonable, incorporating proper estimation techniques during sprint planning.
They are cross-functional. They may not have all of the same skills or skill levels; however, collectively, they have all the skills necessary to create and produce the product increment.
They organize and manage their own work, holding themselves accountable to the flexibility that is afforded, which fosters an environment of empowerment by the Organization.
There are no special titles assigned to each developer; they are all Developers.
The development team does not consist of any smaller teams within one larger team. They are all on one team together.
(Overeem, 2016, The Development Team)

## Slide 7: How various phases of SDLC work in an agile approach
(Sims & Johnson, 2007-2023, The Sprint).
Sprints – are “the heart of the scrum process” (Cobb, 2015, p.40). It is a fixed length of time, typically 2 to 4 weeks long, where the development work is done.
Product Backlog – Typically written in the form of user stories, is essentially a log of all the work which is to be completed and organized in small increments (Cobb, 2015, p. 40).
Sprint Planning – takes place prior to the beginning of every sprint and achieves two main goals.
  Determine what stories will be taken on in the upcoming sprint
  Define the tasks that will be required to implement the selected stories and how the tasks will be assigned to members of the team (Cobb, 2015, p.41 – p.42).
Daily Standup – Essentially a check-in for team members to organize and coordinate and monitor progress, as well as to identify obstacles that are hindering any team member from completing their tasks (Cobb, 2015, p.42).
Sprint Retrospective – Is when the team looks back at the work they have completed and evaluates the good, the bad, and areas where improvement can be made in processes for the next sprint (Cobb, 2015, p.43).
Sprint Review – The team presents completed work to the Product Owner for final review and approval. It is good practice to include users/stakeholders who may have valuable input, especially regarding approval. All defects should also have been identified and resolved unless previously approved to move forward (Cobb, 2015, p.43).

## Slide 8: How a waterfall approach would have been different from using agile
A waterfall approach differs substantially because the entire process is sequential, making the development process more susceptible to costly errors or omissions that might not get discovered until the very end of a project (Cobb, 2015, p.19). This could cause massive amounts of rework to work completed early on in the project.
If we had decided to develop the SNHU Travel project using a waterfall approach, we would not have been able to make the changes that the customer wanted to the program until the initial design had been completed. Because of this, the time to deliver the final project would have likely been set back further due to having to go through the entire waterfall approach again (from design to finish). Also, having realized after the project began that some critical information such as attributes, specifics of functionality, and design layout had been omitted during the design, this again would be another setback to the completion of the project.
With agile, we are afforded the opportunity to be flexible and adapt to these types of situations without the entire project having to grind to a halt and, in many situations with waterfall, require a complete reset.

## Slide 9: Factors to consider for choosing a waterfall or agile approach
When determining whether to use waterfall or agile there are factors that should be considered such as:
Is the project a project where all the requirements will need to know up-front? For example, in a situation where the final product could have an impact on human life based on how well the product performs, such as a life-support machine?
Are there any unknowns? If so, what are they? If there are many unknowns, perhaps an agile approach is the right choice.
Is the project going to be static or dynamically changing? If static, the waterfall method could be a great choice. If the project is changing all the time, agile would be better suited.
If changes in design are likely to be common or frequent, agile would most certainly be a better choice.
How much time is allowable from project start to finish? A project that needs to be completed in a very short period of time, in some situations, may be better suited with a waterfall approach. However, if a project can be given more time, where flexibility is better suited, agile would be a better choice.
(Mikoluk, 2023).

## Slide 10: References
Sims, C., & Johnson, H. L. (2007-2023). Scrum: A Breathtakingly Brief and Agile Introduction.
Agile Learning Labs. http://agilelearninglabs.com/resources/scrum-introduction/
Wasilewski, G. (2023). How does a tester work in Scrum?.
  https://iteo.com/blog/post/how-does-a-tester-work-in-scrum/#:~:text=In%20a%20team%20built%20according%20to%20Scrum%20dynamics%2C,software%20and%20helps%20plan%20the%20stages%20of%20development.
Overeem, B. (2016). Characteristics of a Great Scrum Team.
  https://scrumorg-website-prod.s3.amazonaws.com/drupal/2016-08/Characteristics%20of%20a%20Great%20Scrum%20Team.pdf
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and
Practices for an Adaptive Approach. Wiley.
Mikoluk, K. (2023). Agile Vs. Waterfall: Evaluating The Pros And Cons.
  https://blog.udemy.com/agile-vs-waterfall/#:~:text=Waterfall%20tends%20to%20be%20best%20for%20static%20projects%2C,likely%20to%20be%20made%20during%20the%20design%20process.